|  | Weekly Team Task Report | Report 4 |
| --- | --- | --- |

| # Team: Team 1 (Student Teacher Tracking App) |  |  |  |  |  | Date: October 10, 2022 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Teacher To-Do |  |  |  |  |  |  |  |  |
|  | Sam G. Present On-time |  | Alexander Present On-time |  | Noah Present On-time |  |  | Shlok Present On-time |
|  | Bronwyn Present On-time |  |  |  |  |  |  |  |

### Recent Meetings:

- Team Meeting: Monday October 3rd

### TASKS COMPLETED since last meeting:

| Task Title: Team Standards – Tools & Document Standards | Task Initiation: September 26, 2022 | Orig. Due Date: October 4, 2022 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |
| Description: Outline expectations for how documents and presentations will be created, formatted, etc. |  |  |  |
| Expected Outcome: Expectations have been set, and all team members are aware of chosen standards. |  |  |  |

| Task Title: Team Standards – Team Self Review | Task Initiation: September 26, 2022 | Orig. Due Date: October 4, 2022 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |
| Description: Outline expectations for how team members will perform a self-review after each team meeting. |  |  |  |
| Expected Outcome: Expectations have been set, and all team members are aware of chosen standards. |  |  |  |

| Task Title: Define roles for Mini-Intro and Add to Taiga |  | Task Initiation: October 10, 2022 |  | Orig. Due Date: October 10, 2022 |  | Status: Complete |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |  |  |  |  |
| Description: Define various roles/sections for mini-intro assignment and post card on Kanban board in Taiga for each role/task. |  |  |  |  |  |  |  |
| Expected Outcome: Roles/Tasks have been defined in Taiga and are ready to be assigned. |  |  |  |  |  |  |  |
| Task Title: Research HTML items for initial team website |  | Task Initiation: October 8, 2022 |  | Orig. Due Date: October 14, 2022 |  | Status: In Progress |  |
| Who (%): Noah (100%) |  |  |  |  |  |  |  |
| Description: Research concepts like tabs and different file dipslays for the initial team website. |  |  |  |  |  |  |  |
| Expected Outcome: Create a professional, clean website that can be used as a landing page for updates on our project. |  |  |  |  |  |  |  |

| Task Title: Mini-intro | Task Initiation: October 10, 2022 | Orig. Due Date: October 14, 2022 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Alexander (100%) |  |  |  |
| Description: create the hook, adress problems, sollutions, and formatting for the presentation |  |  |  |
| Expected Outcome: Create the presentation for class and further presentations |  |  |  |

| Task Title: Get a document signing platform | Task Initiation: October 1, 2022 | Orig. Due Date: October 21, 2022 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Alexander (100%) |  |  |  |
| Description: continued to eplore docusign, doxie, and adobie dign. Created dev accounts, contacted sales team to further explore capabilities and pricing |  |  |  |
| Expected Outcome: Allow for programatic collection of signatures |  |  |  |

| Task Title: explore api requirements, design, and data model | Task Initiation: October 6, 2022 | Orig. Due Date: October 21, 2022 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Alexander (100%) |  |  |  |
| Description: begin designing the layout for api, what endpoints are needed and how best to layout data |  |  |  |
| Expected Outcome: create the model by which to develop our platform |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: Mini-Intro – Team Intro | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: In-Progress (0% Complete) |
| --- | --- | --- | --- |
| Who (%): TBD (100%) |  |  |  |
| Description: Introduce the team members, name of project, and CS faculty mentor. |  |  |  |
| Expected Outcome: Slides completed and added to presentation. |  |  |  |

| Task Title: Mini-Intro – Project Overview/Hook | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: In-Progress (0% Complete) |
| --- | --- | --- | --- |
| Who (%): TBD (100%) |  |  |  |
| Description: Provide overview of the problem and context for why problem exists. |  |  |  |
| Expected Outcome: Slides completed and added to presentation |  |  |  |

| Task Title: Mini-Intro – Client Intro | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: In-Progress (0% Complete) |
| --- | --- | --- | --- |
| Who (%): TBD (100%) |  |  |  |
| Description: Introduce Chris and his role in the College of Education and in the PEP program. |  |  |  |
| Expected Outcome: Slides completed and added to presentation |  |  |  |

| Task Title: Mini-Intro – Process | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: In-Progress (0% Complete) |
| --- | --- | --- | --- |
| Who (%): TBD (100%) |  |  |  |
| Description: Overview or current process and how applications are processed. |  |  |  |
| Expected Outcome: Slides completed and added to presentation |  |  |  |

| Task Title: Mini-Intro – Current Solution Problems | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: In-Progress (0% Complete) |
| --- | --- | --- | --- |
| Who (%): TBD (100%) |  |  |  |
| Description: Brief overview of current manula process with Chris and COE. |  |  |  |
| Expected Outcome: Slides completed and added to presentation |  |  |  |

| Task Title: Mini-Intro – Proposed Solution Overview | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: In-Progress (0% Complete) |
| --- | --- | --- | --- |
| Who (%): TBD (100%) |  |  |  |
| Description: Overview of our proposed solution. |  |  |  |
| Expected Outcome: Slides completed and added to presentation |  |  |  |

| Task Title: Mini-Intro – Plan for Development | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: In-Progress (0% Complete) |
| --- | --- | --- | --- |
| Who (%): TBD (100%) |  |  |  |
| Description: Overview of development plan for project. |  |  |  |
| Expected Outcome: Slides completed and added to presentation |  |  |  |

| Task Title: Mini-Intro – Conclusion | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: In-Progress (0% Complete) |
| --- | --- | --- | --- |
| Who (%): TBD (100%) |  |  |  |
| Description: Warp everything up and provide a nice outro. |  |  |  |
| Expected Outcome: Slides completed and added to presentation |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Technical Feasibility | Who (%): Everyone | Rough Due Date: October 24, 2022 |
| --- | --- | --- |
| Description: Technical feasibility document outling feasibility of project and technologies to be used. |  |  |

### Other Problems / Other Issues:

- <any problems/client communication issues/breakdowns/things you want to discuss with mentor>