|  | Weekly Team Task Report | Report 7 |
| --- | --- | --- |

| # Team: Team 1 (Student Teacher Tracking App) |  |  |  |  |  | Date: October 24, 2022 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Teacher To-Do |  |  |  |  |  |  |  |  |
|  | Sam G. Present On-time |  | Alexander Present On-time |  | Noah Present On-time |  |  | Shlok Present On-time |
|  | Bronwyn Present On-time |  |  |  |  |  |  |  |

### Recent Meetings:

- Team Meeting: Monday October 17th

### TASKS COMPLETED since last meeting:

Sam’s Tasks:

| Task Title: Tech Feasibility Draft – Create Document Outline | Task Initiation: October 17, 2022 | Orig. Due Date: October 24, 2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |
| Description: Create document from wrapper template and add headers for each document section. |  |  |  |
| Expected Outcome: Document has been created with outlined sections and uploaded to GitHub. |  |  |  |

| Task Title: Tech Feasibility Draft – Overview | Task Initiation: October 17, 2022 | Orig. Due Date: October 24, 2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |
| Description: Describe the purpose of the document and provide high-level overview of contents. |  |  |  |
| Expected Outcome: Overview has been added to document and uploaded to GitHub. |  |  |  |

| Task Title: Tech Feasibility Draft – Languages and Frameworks | Task Initiation: October 17, 2022 | Orig. Due Date: October 24, 2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |
| Description: Describe in detail the programming language and frameworks to be used in the project. |  |  |  |
| Expected Outcome: Section has been added to document and uploaded to GitHub. |  |  |  |

| Task Title: Create WhenIsGood for Client Meeting | Task Initiation: October 17, 2022 | Orig. Due Date: October 24, 2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |
| Description: Create WhenIsGood for client meeting and distrubute link to team members. |  |  |  |
| Expected Outcome: WhenIsGood has been created and the link has been sent to all team members. |  |  |  |

Alexander’s Tasks:

| Task Title: | Task Initiation: <date task created> | Orig. Due Date: <date task was initially due> | Status: <if it’s in this section, obviously the status is “completed”> |
| --- | --- | --- | --- |
| Who (%): <who’s responsible for it; if multiple persons, then to what percentage> |  |  |  |
| Description: <2-3 sentences to describe what involved with the task and its goals in more detail. |  |  |  |
| Expected Outcome: <Concise statement of exactly what deliverable is expected > |  |  |  |

Noah’s Tasks:

| Task Title: Wrote “Potential Problems” for tech feasability document | Task Initiation: 10-10-2022 | Orig. Due Date: 10-24-2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Noah (100%) |  |  |  |
| Description: Wrote the potential problems setion of the tech feasability document, incuded our current problems and addressed our solution. |  |  |  |
| Expected Outcome: Added to the completed tech feasability document. |  |  |  |

| Task Title: Wrote “User Interface” for tech feasability document. | Task Initiation: 10 – 10 - 2022 | Orig. Due Date: 10-10-2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Noah (100%) |  |  |  |
| Description: Wrote the User Interface setion of the tech feasability document, and added the technologies that are integraged into our development of our user interface generator. |  |  |  |
| Expected Outcome: Added to the completed tech feasability document. |  |  |  |

Shlok’s Tasks:

| Task Title: | Task Initiation: <date task created> | Orig. Due Date: <date task was initially due> | Status: <if it’s in this section, obviously the status is “completed”> |
| --- | --- | --- | --- |
| Who (%): <who’s responsible for it; if multiple persons, then to what percentage> |  |  |  |
| Description: <2-3 sentences to describe what involved with the task and its goals in more detail. |  |  |  |
| Expected Outcome: <Concise statement of exactly what deliverable is expected > |  |  |  |

Bronwyn’s Tasks:

| Task Title: | Task Initiation: <date task created> | Orig. Due Date: <date task was initially due> | Status: <if it’s in this section, obviously the status is “completed”> |
| --- | --- | --- | --- |
| Who (%): <who’s responsible for it; if multiple persons, then to what percentage> |  |  |  |
| Description: <2-3 sentences to describe what involved with the task and its goals in more detail. |  |  |  |
| Expected Outcome: <Concise statement of exactly what deliverable is expected > |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: Assign Requirements Spec Doc Roles | Task Initiation: October 24, 2022 | Orig. Due Date: October, 24, 2022 | Status: In Progress (0% Complete) |
| --- | --- | --- | --- |
| Who (%): Sam (20%), Alexander (20%), Noah (20%), Shlok (20%), Bronwyn (20%) |  |  |  |
| Description: Split up section for requirements spec doc and assign sections to team members. |  |  |  |
| Expected Outcome: Team members know what section(s) of requirements spec they are responsible for. |  |  |  |

| Task Title: Assign Poster Roles | Task Initiation: October 24, 2022 | Orig. Due Date: October, 24, 2022 | Status: In Progress (0% Complete) |
| --- | --- | --- | --- |
| Who (%): Sam (20%), Alexander (20%), Noah (20%), Shlok (20%), Bronwyn (20%) |  |  |  |
| Description: Split up section for poster and assign sections to team members. |  |  |  |
| Expected Outcome: Team members know what section(s) of poster they are responsible for. |  |  |  |

| Task Title: Update Team Website functionality | Task Initiation: October 24, 2022 | Orig. Due Date: November 7th, 2022 | Status: In Progress (0% Complete) |
| --- | --- | --- | --- |
| Who (%): Noah (100%) |  |  |  |
| Description: Add additional tabs and javascript language elements to make the site flow easier |  |  |  |
| Expected Outcome: Make the website easier to navagate and more appealing. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: | Who (%): | Rough Due Date: |
| --- | --- | --- |
| Description: <just give light description here. Idea is to show that you’ve thought about what’s coming up> |  |  |

### Other Problems / Other Issues:

- <any problems/client communication issues/breakdowns/things you want to discuss with mentor>