|  | Weekly Team Task Report | Report 6 |
| --- | --- | --- |

| # Team: Team 1 (Student Teacher Tracking App) |  |  |  |  |  | Date: |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Teacher To-Do |  |  |  |  |  |  |  |  |
|  | Sam G. Present On-time |  | Alexander Present On-time |  | Noah Present On-time |  |  | Shlok Present On-time |
|  | Bronwyn Present On-time |  |  |  |  |  |  |  |

### Recent Meetings:

- Team Meeting: Monday October 10th, 5:30 – 6PM

### TASKS COMPLETED since last meeting:

Sam’s Tasks:

| Task Title: Mini-Intro: Hook/Intro slide | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |
| Description: Create slide for presentation that captures the audience’s attention, and provides a general overview of the problem. |  |  |  |
| Expected Outcome: Slide added to presentation with bulleted items to provide overview of problem and capture the audience’s attention. |  |  |  |

| Task Title: Mini-Intro: Current Solution/Problems w/ Current Solution Slide | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |
| Description: Create slide for presentation that provides an overview of the client’s current process, as well as the major problems with the current process. |  |  |  |
| Expected Outcome: Slide added to presentation with bulleted items to provide overview of current solution and problems. |  |  |  |

| Task Title: Mini-Intro: Plan for Development Slide | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |
| Description: Create slide for presentation that provides a broad, general overview of out development plan and process. |  |  |  |
| Expected Outcome: Slide added to presentation with bulleted items to provide overview of our development plan. |  |  |  |

| Task Title: Mini-Intro: Coordinate Team Member Roles/Responsibilities | Task Initiation: October 10, 2022 | Orig. Due Date: October 12, 2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |
| Description: Take charge on assigning parts of presentation to team members, and reviewing final product for accuracy and consistancy. |  |  |  |
| Expected Outcome: All team members are aware of what portions of the presentation they need to complete and final draft reviewed for accuracy and consistency. |  |  |  |

| Task Title: FileMakerPro License Follow-Up | Task Initiation: October 17, 2022 | Orig. Due Date: October 17, 2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sam (100%) |  |  |  |
| Description: Follow-up with ITS respresentative to check on the status of the FileMakerPro license for the project. |  |  |  |
| Expected Outcome: ITS representative has been contacted. |  |  |  |

Alexander’s Tasks:

| Task Title: | Task Initiation: <date task created> | Orig. Due Date: <date task was initially due> | Status: <if it’s in this section, obviously the status is “completed”> |
| --- | --- | --- | --- |
| Who (%): <who’s responsible for it; if multiple persons, then to what percentage> |  |  |  |
| Description: <2-3 sentences to describe what involved with the task and its goals in more detail. |  |  |  |
| Expected Outcome: <Concise statement of exactly what deliverable is expected > |  |  |  |

Noah’s Tasks:

| Task Title: Team Website: Added open-on-click availablity to website tabs. | Task Initiation: 10-10-2022 |  | Orig. Due Date: 10-17-2022 |  | Status: Completed |  |
| --- | --- | --- | --- | --- | --- | --- |
| Who (%): Noah (100%) |  |  |  |  |  |  |
| Description: Create tabs to be able to open on the website open homepage. |  |  |  |  |  |  |
| Expected Outcome: Created the website Overview tab to open on the website homepage whenever the page is refreshed or opened the first time, implementing Javascript code into the tab system and creating a new CSS stylesheet in the process. |  |  |  |  |  |  |
| Task Title: Team Website: Implemented NAU Headers |  | Task Initiation: 10-10-2022 |  | Orig. Due Date: 10-17-2022 |  | Status: Completed |  |
| Who (%): Noah (100%) |  |  |  |  |  |  |  |
| Description: Create NAU-themed header and span over all tabs |  |  |  |  |  |  |  |
| Expected Outcome: Created the website header that can be used as a distinct recognizable header for the basic landing page. |  |  |  |  |  |  |  |

Shlok’s Tasks:

| Task Title: | Task Initiation: <date task created> | Orig. Due Date: <date task was initially due> | Status: <if it’s in this section, obviously the status is “completed”> |
| --- | --- | --- | --- |
| Who (%): <who’s responsible for it; if multiple persons, then to what percentage> |  |  |  |
| Description: <2-3 sentences to describe what involved with the task and its goals in more detail. |  |  |  |
| Expected Outcome: <Concise statement of exactly what deliverable is expected > |  |  |  |

Bronwyn’s Tasks:

| Task Title: | Task Initiation: <date task created> | Orig. Due Date: October 14, 2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Bronwyn (100%) |  |  |  |
| Description: Mini-Intro Conclusion Slide |  |  |  |
| Expected Outcome: <Concise statement of exactly what deliverable is expected > |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: | Task Initiation: | Orig. Due Date: | Status: <”in-progress”, “complete”, or “overdue”. Plus a completion percentage |
| --- | --- | --- | --- |
| Who (%): <who’s responsible for it; if multiple persons, then to what percentage> |  |  |  |
| Description: <2-3 sentences to describe what involved with the task and its goals in more detail. |  |  |  |
| Expected Outcome: <Concise statement of exactly what deliverable is expected > |  |  |  |

### Upcoming Tasks: Planning

| Task Title: | Who (%): | Rough Due Date: |
| --- | --- | --- |
| Description: <just give light description here. Idea is to show that you’ve thought about what’s coming up> |  |  |

### Other Problems / Other Issues:

- This is now the second time I’ve tried to follow up regarding FileMakerPro license, and I have not gotten a response. Should we bring this to Michael?