|  | Weekly Team Task Report | Report 1 |
| --- | --- | --- |

| # Team: Team 1 (Student Teacher Tracking App) |  |  |  |  |  | Date: September 19, 2022 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Teacher To-Do |  |  |  |  |  |  |  |  |
|  | Sam Present On-time |  | Alexander Present On-time |  | Noah Present On-time |  |  | Shlok Present On-time |
|  | Bronwyn Present On-time |  |  |  |  |  |  |  |

### Recent Meetings:

- No Recent Meetings

### TASKS COMPLETED since last meeting:

| Task Title: Team Startup | Task Initiation: September 16, 2022 | Orig. Due Date: September 19, 2022 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Sam (80%), Alexander (5%), Noah (5%), Shlok (5%), Bronwyn (5%) |  |  |  |
| Description: This task is mainly administrative items for capstone sponsors. Send email to client introducing group, create Facesheet and logo, email Capstone organizaor with team information. |  |  |  |
| Expected Outcome: Sam will send emails to client as well as to Michael with all requested information. |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: Create Initial Team Website | Task Initiation: September 19, 2022 | Orig. Due Date: September 27, 2022 | Status: In Progress (0% complete) |
| --- | --- | --- | --- |
| Who (%): Sam (25%) [Upload to Server], Noah? (50%), Shlok? (25%) |  |  |  |
| Description: Create basic outline of website to publish. Website should show some kind of work in progress status. |  |  |  |
| Expected Outcome: Create basic website template and verify upload functionality to web server. |  |  |  |

| Task Title: Create Team Inventory | Task Initiation: September 19, 2022 | Orig. Due Date: October 1, 2022 | Status: In Progress (0% complete) |
| --- | --- | --- | --- |
| Who (%): Sam (20%), Alexander (20%), Noah (20%), Shlok (20%), Bronwyn (20%) |  |  |  |
| Description: Each team member should create a one-page resume like document to describe themselves to the client. This document serves as the primary way for the client to get to know us and our skills. |  |  |  |
| Expected Outcome: Team Inventory will have been completed and is ready to be sent to client. |  |  |  |

| Task Title: Create Team Standards Doc | Task Initiation: September 19, 2022 | Orig. Due Date: October 1, 2022 | Status: In Progress (0% complete) |
| --- | --- | --- | --- |
| Who (%): Sam (24%), Alexander (19%), Noah (19%), Shlok (19%), Bronwyn (19%) |  |  |  |
| Description: The team standards document documents all code and team related standards. This document will be the final say in technical decisions, etc. |  |  |  |
| Expected Outcome: Written detailed team standards doc that can be used as the guiding document for all technical decisions and disputes. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Technological Feasibility | Who (%): Everyone | Rough Due Date: October 10, 2022 |
| --- | --- | --- |
| Description: Technological feasibility of project and expected technologies to be used. |  |  |

### Other Problems / Other Issues:

- We have not heard back from our project sponsor at all. How long should we wait before following up with them again?